## Slide 1: DevOps overview and status for DAT
Name: DAT
Date:

## Slide 2: Agenda
Scope
Tasks completed
Tasks pending
Future Roadmap
Tentative effort

## Slide 3: Scope
Automate infrastructure provisioning on AWS through Terraform templates.
Implement CICD pipelines to automate code deployments to respective targets.
Upload and maintain terraform scripts, pipeline templates and other supporting scripts in GitLab.
Identify tools to improve code quality, automatic deployments and enhance the CICD pipeline templates as per industry standards.

## Slide 4: Tasks completed:
Created below resources on AWS through terraform scripts
  s3 bucket
  Lambda functions
  RDS, Redshift cluster
  Dynamo DB
  IAM policies and roles
  Athena
  Glue Database

## Slide 5: Tasks completed:
Implemented CICD pipelines to deploy,
  Python code to Aws lambda function
  SQL files to redshift cluster
  Terraform code to create resources on AWS

## Slide 6: Tasks Pending:
To create below resources on AWS through terraform scripts
  EC2 instances
  Glue database and Athena connection
  Glue job provisioning
Implement pipelines to,
  To destroy terraform resources created on AWS
Resource provisioning and Pipeline setup to deploy code to prod environment.
To create technical user for DevOps in AWS.

## Slide 7: Future Roadmap:
  To create reusable pipeline templates(global templates) in GitLab.
  To restructure GitLab repo structure to eliminate pipeline complexity and maintenance overhead.
  Enhancements to python, SQL CICD pipelines as per future requirements.
  Enhancements to terraform templates as per need in Dev.
  POC on SonarQube for code analysis.

## Slide 8: Tentative Effort:

## Slide 9: Thankyou
Name: Abhishek Reddy Gangireddy
Project: DAT